VL TRADING SYSTEM

Implementation Plan & Design

AI-Powered NQ / MNQ Futures Trading System

Funded Future Trading · VL Intelligent

Stack: Python + NautilusTrader + Databento + IQFeed + XGBoost + NinjaTrader

Prepared May 2026

# 1. Executive Summary

Goal: build a production-grade automated NQ/MNQ futures day-trading system using ICT/Smart Money Concepts methodology, executed against prop firm funded accounts (Bulenox, MFFU, Apex). The system must support backtest, paper, and live deployment with no code rewrites between modes.

### Core Design Decisions

- NautilusTrader is the execution engine — handles data streaming, indicators, orders, risk, PnL, backtest, live.

- smart-money-concepts is the ICT feature layer — converts raw bars into FVG / OB / BOS / liquidity feature columns.

- Rules first, ML later — prove ICT setups have edge before adding XGBoost meta-labeling.

- NinjaTrader stays as the broker layer — CSV bridge from Python to NinjaScript for prop firm execution.

- Redis + Streamlit for live control panel — read live state, change params, kill switch, all from one UI.

- WSL2 isolated environments via uv — one venv per role, lockfiles for live.

### Build Order (5 Phases)

| Phase | Name | Outcome | Duration |
| --- | --- | --- | --- |
| 1 | Foundation | WSL2 envs, IQFeed/Databento Parquet pipeline, NautilusTrader hello-world backtest | Week 1 |
| 2 | Feature Layer | smart-money-concepts integration, ICT features written to Parquet, validation vs NT8 | Week 2 |
| 3 | Strategy + Backtest | ICT strategy class in NautilusTrader, 1-year backtest on NQ, performance baseline | Week 3-4 |
| 4 | Live + Control Panel | NinjaTrader CSV bridge, Redis state, Streamlit dashboard, Telegram alerts, paper trading | Week 5-6 |
| 5 | ML Layer (optional) | Triple-barrier labels, XGBoost meta-label gate, A/B vs raw strategy | Week 7+ |

# 2. Repository Deep-Dive

Each repo, what it ships, exact APIs, integration cost, role in the stack.

## 2.1 NautilusTrader — Execution Engine

github.com/nautechsystems/nautilus_trader · LGPL v3 · 21k+ stars · bi-weekly releases

### What It Ships

- 50+ built-in indicators (auto-updated by engine on every bar/tick)

- All order types — market, limit, stop, stop-limit, trailing, bracket, OCO, MIT, LIT

- Risk engine — pre-trade checks (max order size, position, notional, leverage)

- Native data adapters — Databento (yours), IB, Binance, Bybit, OKX, Coinbase, Tardis

- Backtest + paper + live engines share identical strategy code

- Account types — Cash, Margin (for futures), Betting

- Persistent state via Redis (optional)

- 10 example strategies — EMA cross variants, VolatilityMarketMaker, OrderBookImbalance

### Indicator Reference (50+)

| Category | Indicators |
| --- | --- |
| Moving Averages | SMA, EMA, DEMA, HMA (Hull), WMA, VWAP, AMA (Kaufman Adaptive), Linear Regression, Moving Average Factory |
| Momentum | RSI, MACD, Stochastics, CCI, Aroon, Rate of Change, Efficiency Ratio |
| Volatility | ATR, Bollinger Bands, Donchian Channels, Keltner Channels, Volatility Ratio |
| Price Action | Swings, Pressure, Fuzzy Candlesticks, On-Balance Volume |
| Microstructure | Book Imbalance Ratio, Book Imbalance Actor, Spread Analyzer |

### Strategy Lifecycle Hooks You Implement

on_start()        — register indicators, request history, subscribe live

on_stop()         — flatten, cleanup

on_reset()        — clear state between runs

on_bar(bar)       — main signal logic (called per bar close)

on_quote_tick(t)  — tick-level logic (optional)

on_trade_tick(t)  — trade prints (optional)

on_order_filled() — react to fills

on_position_opened() / on_position_closed() — track positions

on_event()        — catch-all

### What's NOT in NautilusTrader (you bolt on)

- No ICT/SMC indicators → smart-money-concepts

- No ML labeling → mlfinpy

- No NinjaTrader execution adapter → CSV bridge

- No web UI → Streamlit + Redis

- No LLM agents → TradingAgents (if wanted)

## 2.2 smart-money-concepts — ICT Feature Layer

github.com/joshyattridge/smart-money-concepts · MIT · 1.1k+ stars · v0.0.26 (Mar 2025)

### Input Format

Pandas DataFrame with lowercase OHLCV columns: open, high, low, close, volume.

### Full API

| Function | What it returns |
| --- | --- |
| smc.fvg(ohlc, join_consecutive=False) | Fair Value Gaps: FVG (1=bull,-1=bear), Top, Bottom, MitigatedIndex (where FVG was filled) |
| smc.swing_highs_lows(ohlc, swing_length=50) | HighLow (1=swing high,-1=swing low), Level (price of swing) |
| smc.bos_choch(ohlc, swing_highs_lows, close_break=True) | BOS (1=bull break,-1=bear break), CHoCH (character change), Level, BrokenIndex |
| smc.ob(ohlc, swing_highs_lows, close_mitigation=False) | Order Block: OB (1=bull,-1=bear), Top, Bottom, OBVolume, MitigatedIndex, Percentage (strength) |
| smc.liquidity(ohlc, swing_highs_lows, range_percent=0.01) | Liquidity (1=bull,-1=bear), Level, End (last liq level idx), Swept (idx of sweep candle) |
| smc.previous_high_low(ohlc, time_frame='1D') | PreviousHigh, PreviousLow — prior session/day/week levels |
| smc.sessions(ohlc, session='London' ¦ 'NewYork' ¦ ...) | Active (boolean per bar), High, Low — session high/low tracking |
| smc.retracements(ohlc, swing_highs_lows) | Fib retracement levels per swing leg |

### Critical Notes

- swing_length is the most sensitive param — tune per timeframe (5m NQ: try 10-20; 1m NQ: try 20-50).

- liquidity() was O(n²) historically — slow on long histories. Recent PRs sped it up.

- Marked 'educational only' — always validate FVG/OB outputs vs NinjaTrader visuals before trusting.

- Output columns are sparse (NaN where no event) — handle in pipeline.

## 2.3 mlfinpy — ML Labeling & Cross-Validation

github.com/baobach/mlfinpy · MIT · open-source successor to closed-sourced mlfinlab

Skip this entirely until Phase 5. Required only if adding XGBoost meta-labeling.

### Modules You'll Use

| Module | Purpose |
| --- | --- |
| labeling.get_events() | Triple-barrier event generator — TP / SL / time barrier per setup |
| labeling.get_bins() | Convert events to binary/categorical labels (win/loss/timeout) |
| labeling.meta_labels() | Secondary label: given primary signal fired, was it actually a winner? |
| filters.cusum_filter() | Event sampling — only train on bars with material price movement |
| features.fracdiff.frac_diff_ffd() | Fractional differentiation — stationary but memory-preserving features |
| cross_validation.PurgedKFold | K-fold CV that removes train/test leakage from overlapping labels |
| sample_weights.get_av_uniqueness_from_triple_barrier() | Sample weights for overlapping labels (sklearn sample_weight param) |
| bet_sizing.bet_size_probability() | Convert model probability → position size (Kelly-style fractional bet) |

## 2.4 NinjaTrader CSV Bridge — Execution Glue

Reference: github.com/J0shusmc/Claude-Trader-NinjaTrader · NinjaScript .cs file

### How It Works

- Python strategy in NautilusTrader generates a signal.

- Python writes a row to trade_signals.csv on a shared folder (WSL2 /mnt/c/trading).

- NinjaScript strategy polls the CSV every 2 seconds.

- New row → parsed → bracket order placed (entry + SL + TP atomic).

- Signal marked as processed in a status column (or moved to processed file).

### CSV Schema (Recommended)

timestamp,signal_id,action,symbol,qty,entry,stop,target,reason,status

2026-05-20T09:31:00Z,sig_001,BUY,NQ 06-26,1,21500.00,21475.00,21560.00,FVG_LONG,NEW

2026-05-20T10:15:00Z,sig_002,SELL,NQ 06-26,1,21520.00,21545.00,21460.00,LIQ_SWEEP,NEW

### Why CSV over Socket/Pythonnet

- Language-agnostic — Python writes, C# reads, zero coupling

- Debuggable — open the CSV to see exactly what fired

- Persistent audit log — every signal recorded with timestamp

- Crash-safe — if either side restarts, no signals are lost

- 2-second latency is fine for ICT (setups develop over minutes)

## 2.5 TradingAgents — Optional LLM Bias Layer

github.com/TauricResearch/TradingAgents · v0.2.4 (Apr 2026) · 73k+ stars

Optional Phase 6 addition. Runs pre-market only — produces a daily bias label that gates intraday signals.

### Agent Roster

- Fundamentals analyst — earnings, sector rotation

- Sentiment analyst — Reddit, X, news scoring

- News analyst — macro events, Fed, NFP, CPI

- Technical analyst — HTF chart read

- Bull researcher vs Bear researcher (debate)

- Trader agent — synthesizes debate, proposes call

- Risk team (Conservative / Neutral / Aggressive) — vote on final

- Portfolio manager — final sign-off

### Integration Pattern

8:00 AM CT — cron job runs TradingAgents

Output: bias_label ∈ {LONG_ONLY, SHORT_ONLY, BOTH_OK, STAND_ASIDE}

Written to Redis: nq:daily_bias = LONG_ONLY

NautilusTrader strategy reads bias on each bar → filters signals

# 3. System Architecture

## 3.1 End-to-End Flow

┌─────────────────────────────────────────────────────────────────┐

│  DATA LAYER                                                       │

│  ┌──────────────┐         ┌──────────────────┐                   │

│  │  IQFeed      │         │  Databento       │                   │

│  │  (historical)│         │  (live stream)   │                   │

│  └──────┬───────┘         └────────┬─────────┘                   │

│         │                          │                              │

│         ▼                          ▼                              │

│  Parquet files (NQ + MNQ, 1m/5m/15m/1H)                          │

└────────────────────────────┬─────────────────────────────────────┘

▼

┌─────────────────────────────────────────────────────────────────┐

│  FEATURE LAYER                                                    │

│  smart-money-concepts:   smc.fvg, smc.ob, smc.bos_choch,         │

│                          smc.liquidity, smc.sessions             │

│  NautilusTrader builtins: ATR, VWAP, RSI, EMA, Bollinger         │

│  Output: Feature DataFrame (~30-50 columns per bar)              │

└────────────────────────────┬─────────────────────────────────────┘

▼

┌─────────────────────────────────────────────────────────────────┐

│  STRATEGY LAYER (NautilusTrader)                                 │

│  - on_bar(): detect ICT setup using features                     │

│  - 8-factor bias scoring (your existing system)                  │

│  - If setup + bias OK: build bracket order (entry/SL/TP)         │

│  - Risk engine validates order before submission                 │

└────────────────────────────┬─────────────────────────────────────┘

▼

┌─────────────────────────────────────────────────────────────────┐

│  (OPTIONAL) ML META-LABEL GATE                                   │

│  XGBoost model: P(setup wins) > threshold ?                      │

│  If no → skip the trade. If yes → proceed to execution.          │

└────────────────────────────┬─────────────────────────────────────┘

▼

┌─────────────────────────────────────────────────────────────────┐

│  EXECUTION BRIDGE                                                 │

│  Python writes → /mnt/c/trading/signals.csv                      │

│  NinjaScript polls CSV every 2s → places bracket order           │

└────────────────────────────┬─────────────────────────────────────┘

▼

┌─────────────────────────────────────────────────────────────────┐

│  BROKER LAYER                                                     │

│  NinjaTrader 8 → Rithmic/CQG → prop firm account                 │

│  (Bulenox, MFFU Pro, Apex, etc.)                                 │

└────────────────────────────┬─────────────────────────────────────┘

▼

┌─────────────────────────────────────────────────────────────────┐

│  MONITORING LAYER                                                 │

│  Redis (live state) → Streamlit dashboard + Telegram alerts      │

└─────────────────────────────────────────────────────────────────┘

## 3.2 Process Topology

WSL2 (Ubuntu)                              Windows 10 native

─────────────────                          ─────────────────

[nautilus_env]                            NinjaTrader 8

└─ nautilus_strategy.py        ◄──┐     ├─ NQ chart

│                              │   ├─ CSV polling script (.cs)

├─ writes signals.csv ─────────┼───┤

└─ publishes to Redis          │   └─ Rithmic / CQG connector

│

[ml_env]                              │

└─ retrain_xgboost.py               │

└─ saves model.pkl             │   shared folder:

│   C:	radingsignals.csv

[agent_env]                           │   /mnt/c/trading/signals.csv

└─ tradingagents_premarket.py       │

└─ writes bias to Redis        │

│

[control_env]                         │

├─ Redis server :6379               │

├─ Streamlit UI :8501               │

└─ Telegram bot                     │

│

[iqfeed_env]                          │

└─ pyiqfeed historical pull         │

└─ writes to Parquet           │

## 3.3 Environment Isolation Plan

| Env | Packages | Lockfile? |
| --- | --- | --- |
| nautilus_env | nautilus_trader, smartmoneyconcepts, databento, redis, pandas, pyarrow, xgboost (inference only) | YES — freeze for live |
| ml_env | mlfinpy, xgboost, lightgbm, scikit-learn, optuna, pandas, pyarrow, jupyter | Snapshot per model version |
| agent_env | tradingagents, langgraph, langchain, openai/anthropic clients | Optional (heavy churn) |
| control_env | streamlit, redis, fastapi, plotly, python-telegram-bot | YES |
| iqfeed_env | pyiqfeed, pandas, pyarrow | YES |

# 4. Control Panel Design (VL Agent Command)

Dark/gold luxury aesthetic to match your existing TradingView Lightweight Charts dashboard. Streamlit MVP first, migrate to React + TradingView later.

## 4.1 Layout — Desktop View

╔══════════════════════════════════════════════════════════════════════════════╗

║  VL AGENT COMMAND                                          ●LIVE   09:42 CT  ║

║  ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ ║

║                                                                              ║

║  ┌─ KILL SWITCH ─────────────────────────────────────────────────────────┐  ║

║  │  [ 🟢 START ]   [ ⏸ PAUSE ]   [ 🔴 STOP ]   [ ⚠️  FLATTEN ALL ]      │  ║

║  └─────────────────────────────────────────────────────────────────────────┘ ║

║                                                                              ║

║  ┌─ ACCOUNT ──────────────────┐  ┌─ TODAY P&L ─────────────────────────┐   ║

║  │ Bulenox 150K  · $148,250   │  │   Realized:    +$ 420               │   ║

║  │ Daily Loss Limit: $3,000   │  │   Unrealized:  +$ 180               │   ║

║  │ Used: $    420  (14%)      │  │   Total:       +$ 600               │   ║

║  │ Trailing Drawdown: -$4,250 │  │   Trades: 3 (2W / 1L)               │   ║

║  └────────────────────────────┘  └─────────────────────────────────────┘   ║

║                                                                              ║

║  ┌─ POSITION ─────────────────────────────────────────────────────────────┐ ║

║  │  LONG  2 NQ 06-26 @ 21,487.50    SL 21,462.50   TP 21,547.50          │ ║

║  │  Held: 14 min     Unrealized: +$180     Bars to TP: ~8                │ ║

║  └─────────────────────────────────────────────────────────────────────────┘ ║

║                                                                              ║

║  ┌─ ICT STATE ──────────────────────┐  ┌─ BIAS SCORE (8-factor) ──────────┐ ║

║  │ HTF Bias:         BULLISH        │  │  +32   ▓▓▓▓▓▓▓▓░░░░░░░░         │ ║

║  │ Last BOS:         09:18 ⬆        │  │  Threshold: ±25                  │ ║

║  │ Active FVG:       21450-21465 ⬆ │  │  Status: LONG-bias active        │ ║

║  │ Active OB:        21420-21430 ⬆ │  │  Hysteresis: locked until 10:30  │ ║

║  │ Last Liq Sweep:   09:32 (lows)   │  │                                  │ ║

║  │ Session:          NY AM          │  │  Last Signal Prob (XGB): 0.68    │ ║

║  └──────────────────────────────────┘  └──────────────────────────────────┘ ║

║                                                                              ║

║  ┌─ LIVE PARAMETERS (edit live) ─────────────────────────────────────────┐  ║

║  │  Risk %         [▬▬▬●▬▬▬▬▬▬]  0.5%                                   │  ║

║  │  Stop ATR mult  [▬▬▬▬●▬▬▬▬▬]  2.5x                                   │  ║

║  │  Target R/R     [▬▬▬▬▬▬●▬▬▬]  2.5:1                                  │  ║

║  │  Bias threshold [▬▬▬▬●▬▬▬▬▬]  25                                     │  ║

║  │  XGB threshold  [▬▬▬▬▬●▬▬▬▬]  0.60                                   │  ║

║  │  Long only      [○] off                                               │  ║

║  │  Trade window   [✓] 08:30 - 11:30 CT                                  │  ║

║  └─────────────────────────────────────────────────────────────────────────┘ ║

║                                                                              ║

║  ┌─ SYSTEM HEALTH ────────────────────────────────────────────────────────┐ ║

║  │  Databento:     ●  connected   last tick 0.2s ago                     │ ║

║  │  IQFeed:        ●  connected                                          │ ║

║  │  NT8 bridge:    ●  heartbeat 1s ago                                   │ ║

║  │  Redis:         ●  ok                                                 │ ║

║  │  XGB model:     ●  v2026.05.18 loaded                                 │ ║

║  └─────────────────────────────────────────────────────────────────────────┘ ║

║                                                                              ║

║  ┌─ TRADE LOG (today) ────────────────────────────────────────────────────┐ ║

║  │  09:12  LONG  NQ  1 @ 21476.50 → 21501.50 ✓ +$500     FVG_LONG       │ ║

║  │  09:25  LONG  NQ  1 @ 21492.00 → 21467.00 ✗ -$500     FVG_LONG       │ ║

║  │  09:34  LONG  NQ  2 @ 21482.50 → 21500.00 ✓ +$700     LIQ_SWEEP+FVG  │ ║

║  │  09:38  LONG  NQ  2 @ 21487.50 → OPEN     · +$180     FVG_LONG       │ ║

║  └─────────────────────────────────────────────────────────────────────────┘ ║

║                                                                              ║

╚══════════════════════════════════════════════════════════════════════════════╝

## 4.2 Layout — Mobile (Telegram Bot)

┌────────────────────────────┐

│  📊 VL NQ                  │

│  ─────────────────────────│

│  Status: 🟢 LIVE           │

│  Today P&L: +$600 (3 trades)│

│  Position: LONG 2 NQ +$180 │

│  Bias: +32 LONG            │

│  Daily limit: 14% used     │

│                            │

│  Commands:                 │

│   /flatten  /pause  /stop  │

│   /status   /risk 0.3      │

│   /longonly true           │

└────────────────────────────┘

## 4.3 Redis Schema (Single Source of Truth)

Strategy publishes state every bar. UI reads. UI writes params. Strategy reads params next bar.

| Key | Type | Owner / Purpose |
| --- | --- | --- |
| nq:control:trading_enabled | bool | UI writes / strategy reads — master killswitch |
| nq:control:long_only | bool | UI writes — disable shorts |
| nq:control:flatten_now | bool | UI writes — strategy flattens on next bar |
| nq:params:risk_pct | float | UI writes — % of account per trade |
| nq:params:stop_atr_mult | float | UI writes — stop = N * ATR |
| nq:params:bias_threshold | int | UI writes — 8-factor score required |
| nq:params:xgb_threshold | float | UI writes — meta-label gate prob |
| nq:state:bias_score | int | Strategy writes — current 8-factor score |
| nq:state:htf_bias | string | Strategy writes — BULLISH/BEARISH/NEUTRAL |
| nq:state:active_fvg | JSON | Strategy writes — {top, bottom, side} |
| nq:state:active_ob | JSON | Strategy writes — {top, bottom, side, vol} |
| nq:state:last_signal_prob | float | Strategy writes — XGB output |
| nq:state:open_pnl | float | Strategy writes — unrealized |
| nq:state:realized_pnl_today | float | Strategy writes |
| nq:state:position | JSON | Strategy writes — {side, qty, avg_px, sl, tp} |
| nq:health:databento_last_tick | timestamp | Strategy writes — for staleness check |
| nq:health:nt8_heartbeat | timestamp | NT8 .cs writes — bridge health |
| nq:health:xgb_model_version | string | Strategy writes on load |
| nq:daily_bias | string | TradingAgents writes premarket — LONG_ONLY etc. |

## 4.4 Color & Type Tokens

| Token | Value | Use |
| --- | --- | --- |
| bg-primary | #0A0A0A | Main background — true black |
| bg-panel | #141414 | Card / panel surfaces |
| bg-elevated | #1F1F1F | Modals, dropdowns |
| gold-primary | #B08D2E | VL brand accent, key numbers |
| gold-bright | #E8B547 | Hover / active states |
| text-primary | #F5F5F5 | Default text |
| text-muted | #999999 | Secondary labels |
| status-live | #2E7D32 | Connected / profitable |
| status-loss | #C62828 | Loss / disconnected / killswitch |
| status-warn | #E89B2E | Approaching daily limit |
| font-display | Inter / SF Pro Display | Headers, big numbers |
| font-mono | JetBrains Mono | Prices, tickers, logs |

# 5. Phase-by-Phase Implementation

## Phase 1 — Foundation (Week 1)

Goal: working NautilusTrader backtest on NQ with real data. No strategy logic yet — just prove the pipeline runs end-to-end.

### Tasks

- Install uv in WSL2 Ubuntu: curl -LsSf https://astral.sh/uv/install.sh | sh

- Create nautilus_env, iqfeed_env, control_env, ml_env, agent_env

- Verify IQFeed historical pull writes Parquet (you have this working)

- Verify Databento live stream writes Parquet (you have this working)

- Install nautilus_trader, run quickstart EMA cross backtest on test FX data

- Write data_loader.py: Parquet → NautilusTrader BacktestDataConfig

- Run EMA cross backtest on 1 month of NQ 5-min bars from your Parquet

### Done When

- uv pip freeze > nautilus_env.lock saved

- Backtest produces orders, fills, PnL, statistics report

- NQ contract specs (tick size 0.25, tick value $5, MNQ $0.50) verified in instrument config

## Phase 2 — Feature Layer (Week 2)

Goal: ICT features computed once on full history, written to Parquet, validated visually against NinjaTrader.

### Tasks

- uv pip install smartmoneyconcepts in nautilus_env

- Build feature_pipeline.py: load NQ bars Parquet → run smc.* → write features Parquet

- Compute: FVG, OB, BOS/CHoCH, liquidity, swing H/L, session tags, prev day H/L

- Add NautilusTrader-style features computed in Python: ATR(14), VWAP, EMA(10), session VWAP

- Validation: pick 10 random FVGs from Python output, verify they exist on NT8 chart at same bars

- Speed test: full year of 5-min NQ should compute in < 60s

### Feature Matrix Schema (suggested)

timestamp, open, high, low, close, volume,

# ICT

fvg_bull, fvg_bear, fvg_top, fvg_bottom, fvg_mitigated,

ob_bull, ob_bear, ob_top, ob_bottom, ob_vol, ob_pct,

bos, choch, swing_high, swing_low,

liq_bull, liq_bear, liq_level, liq_swept,

# Sessions / context

session_asia, session_london, session_ny_am, session_ny_pm,

prev_day_high, prev_day_low, prev_week_high, prev_week_low,

# Standard TA

atr_14, vwap, vwap_distance, ema_10, ema_20, rsi_14,

# Bias scoring inputs (your 8 factors)

bias_htf, bias_session, bias_liq_sweep, bias_fvg, bias_ob,

bias_vwap, bias_momentum, bias_volume, bias_composite_score

## Phase 3 — Strategy + Backtest (Week 3-4)

Goal: ICT strategy class running in NautilusTrader, full year backtest, baseline metrics established.

### Strategy Class Skeleton

class NQ_ICT_Strategy(Strategy):

def on_start(self):

self.atr = AverageTrueRange(14)

self.vwap = VolumeWeightedAveragePrice()

self.register_indicator_for_bars(self.bar_type, self.atr)

self.register_indicator_for_bars(self.bar_type, self.vwap)

self.smc_buffer = SMCBuffer(window=500)  # rolling SMC features

self.params = ParamLoader('config.yaml')

self.subscribe_bars(self.bar_type)

def on_bar(self, bar):

self.smc_buffer.update(bar)

if not self.atr.initialized:

return

if not self.in_trading_window():

return

if not self.params.trading_enabled:

return

bias = self.compute_8factor_bias()

setup = self.detect_ict_setup(bar, bias)

if not setup:

return

self.submit_bracket(setup, bar)

self.publish_state_to_redis()

### Backtest Targets

- ≥ 100 trades over 1-year period (statistical significance)

- Sharpe ratio (raw rules) baseline established — likely 0.5-1.5 range

- Win rate, average winner, average loser, profit factor logged

- Max drawdown < prop firm daily limit at chosen risk %

- Trade distribution by hour / session / day-of-week analyzed

### Critical Backtest Hygiene

- No look-ahead — features computed only from past bars

- Walk-forward — train on 6 months, test on 1 month, roll

- Slippage modeled — at least 1 tick per fill

- Commissions included — NT8/Rithmic fees per round trip

- Tick size + tick value correct in instrument config

## Phase 4 — Live + Control Panel (Week 5-6)

Goal: paper trading on real Databento stream, full control panel operational, ready to flip to funded account.

### 4A. NinjaTrader CSV Bridge

- Copy J0shusmc/Claude-Trader-NinjaTrader .cs as template

- Modify CSV schema to match your column order

- Add NinjaScript-side: bracket order with NQ tick math (4 ticks/pt)

- Add prop firm rules: max contracts, daily loss check, trade window enforcement

- Add heartbeat: NT8 writes nq:health:nt8_heartbeat to Redis (via small Python helper or file)

- Test with synthetic CSV rows before connecting to real Python

### 4B. Redis State Layer

- Install redis-server on WSL2

- Add publish_state() method to strategy, called at end of every on_bar

- Add reload_params() method called every N bars

### 4C. Streamlit Dashboard

- In control_env: uv pip install streamlit redis plotly

- Build app.py with sections from Section 4.1 layout

- Auto-refresh every 2 seconds (st.rerun() pattern)

- Killswitch buttons publish to Redis pub/sub channel nq:commands

- Strategy subscribes to nq:commands and handles flatten/stop

### 4D. Telegram Bot

- Create bot via @BotFather, get token

- python-telegram-bot polling loop in control_env

- Commands: /status /flatten /pause /resume /stop /risk N /longonly true|false

- Push alerts on: trade open, trade close, daily limit 50/75/90%, disconnect, error

### 4E. Paper Trading Run

- Run for 2 weeks against live Databento stream

- NT8 in simulation mode (Sim101 account)

- Compare paper fills vs backtest expected fills

- Identify slippage / latency / timing discrepancies

## Phase 5 — ML Meta-Label Layer (Week 7+, OPTIONAL)

Only enter Phase 5 if Phase 4 shows positive expectancy with sufficient trades. Otherwise fix rules first.

### When to Skip Phase 5 Permanently

- Rules already profitable at target risk per trade — don't fix what isn't broken

- < 5 trades/day average — not enough samples for meta-labeling to add value

- Win rate already > 60% — XGBoost won't move it meaningfully

### Phase 5 Tasks (if proceeding)

- uv pip install mlfinpy xgboost optuna in ml_env

- Build label_pipeline.py: for each ICT setup in history, apply triple-barrier

- Pick barriers: pt = stop * R/R (your 2.5:1), sl = stop, max hold = 30 bars (5m) or 6 bars (15m)

- CUSUM filter: only sample bars with material price move (threshold ~ 0.5 * ATR)

- Train XGBoost with PurgedKFold (5 splits, 1-day embargo)

- Hyperparameter search via Optuna (max_depth, n_estimators, learning_rate, scale_pos_weight)

- Compare gated vs raw strategy in NautilusTrader backtest

- Accept model only if: gated Sharpe > raw Sharpe AND gated max DD <= raw max DD

- Save versioned model: models/xgb_v2026_05_18.json

- Strategy loads model at startup, inferences in on_bar() (XGBoost CPU inference < 1ms)

### Retrain Schedule

- Monthly retrain on rolling 12-month window (recommended start)

- Triggered manually first, automated via cron later

- Old models archived (never deleted) for audit trail

# 6. Risk Management & Prop Firm Governance

## 6.1 Hard Limits Enforced in Code

| Limit | Where Enforced | Action on Breach |
| --- | --- | --- |
| Daily loss limit (per firm rules) | NautilusTrader risk engine + NT8 .cs | Flatten all, disable trading until next day |
| Max position size | NautilusTrader risk engine | Reject order, log warning |
| Max contracts open | Strategy logic | Skip new entries until flat |
| Trading window (08:30-11:30 CT) | Strategy logic | No new entries outside window, manage open positions |
| News blackout (high-impact) | Strategy logic + economic calendar | Pause 5 min before, resume 5 min after |
| Data feed staleness > 5s | Strategy heartbeat check | Flatten, alert, halt new entries |
| NT8 bridge stale > 10s | Heartbeat in Redis | Telegram critical alert, halt new entries |
| Consecutive losses N (e.g. 3) | Strategy state counter | Pause 30 min cooldown |

## 6.2 Prop Firm Specifics

- Bulenox — 50K/100K/150K accounts, daily loss = 2-3% depending on plan, trailing drawdown rules

- MFFU Pro — algo-friendly, EOD trailing drawdown, news allowed

- Apex — most accounts, but stricter consistency rules (no single big win days)

- Code one config file per firm: bulenox.yaml, mffu.yaml, apex.yaml

- All rules read from config — never hardcode

## 6.3 Operational Safety

- Never run live without paper trading the exact same code for ≥ 2 weeks first

- Never deploy a new model version on a Monday morning — wait for a slow session

- Never disable the killswitch — even briefly

- Always have phone Telegram alerts on when system is live

- Always log every signal, fill, parameter change to disk (immutable audit log)

# 7. Repository / Folder Layout

~/vl_trading/

│

├── .venvs/                          # uv-managed virtual envs

│   ├── nautilus_env/

│   ├── ml_env/

│   ├── agent_env/

│   ├── control_env/

│   └── iqfeed_env/

│

├── locks/                           # frozen requirements per env

│   ├── nautilus_env.lock

│   ├── ml_env.lock

│   └── control_env.lock

│

├── data/

│   ├── raw/

│   │   ├── iqfeed_parquet/         # historical from IQFeed

│   │   │   ├── NQ_1m/

│   │   │   ├── NQ_5m/

│   │   │   └── NQ_15m/

│   │   └── databento_dbn/          # live captures

│   ├── features/                    # SMC-enriched parquet

│   │   └── NQ_5m_features.parquet

│   └── catalog/                     # NautilusTrader Parquet catalog

│

├── src/

│   ├── data_pipeline/

│   │   ├── iqfeed_pull.py

│   │   ├── databento_stream.py

│   │   ├── feature_pipeline.py     # smc.* + ATR/VWAP/etc.

│   │   └── nautilus_loader.py

│   │

│   ├── strategy/

│   │   ├── nq_ict_strategy.py      # main NautilusTrader Strategy

│   │   ├── ict_setups.py           # FVG entry, OB entry, liq sweep entry

│   │   ├── bias_scoring.py         # 8-factor system

│   │   ├── smc_buffer.py           # rolling SMC computation

│   │   ├── param_loader.py         # YAML hot-reload

│   │   └── redis_publisher.py

│   │

│   ├── execution/

│   │   ├── csv_writer.py           # writes signals.csv for NT8

│   │   └── nt8_bridge/

│   │       ├── VLBridge.cs         # NinjaScript strategy

│   │       └── README.md

│   │

│   ├── ml/

│   │   ├── label_pipeline.py       # mlfinpy triple-barrier

│   │   ├── train_xgb.py

│   │   ├── walk_forward.py

│   │   └── inference.py

│   │

│   ├── agents/

│   │   └── premarket_bias.py       # TradingAgents wrapper

│   │

│   └── control/

│       ├── streamlit_app.py        # dashboard

│       ├── telegram_bot.py

│       └── alert_router.py

│

├── configs/

│   ├── strategy.yaml                # hot-reloadable params

│   ├── bulenox.yaml                 # prop firm rules

│   ├── mffu.yaml

│   └── instruments/

│       ├── nq_06_26.yaml

│       └── mnq_06_26.yaml

│

├── models/

│   ├── xgb_v2026_05_18.json

│   └── xgb_v2026_06_15.json

│

├── logs/

│   ├── strategy/                    # daily strategy logs

│   ├── trades/                      # immutable trade log

│   └── signals_csv_archive/         # archived signals.csv per day

│

├── tests/

│   ├── test_feature_pipeline.py

│   ├── test_ict_setups.py

│   ├── test_bias_scoring.py

│   └── test_csv_bridge.py

│

├── notebooks/

│   ├── 01_data_exploration.ipynb

│   ├── 02_smc_validation.ipynb

│   ├── 03_backtest_analysis.ipynb

│   └── 04_xgb_meta_label.ipynb

│

├── scripts/

│   ├── start_live.sh

│   ├── start_paper.sh

│   ├── start_dashboard.sh

│   └── kill_all.sh

│

└── README.md

# 8. Success Metrics & Go/No-Go Gates

## 8.1 Phase Gates

| Gate | Criteria | If Failed |
| --- | --- | --- |
| P1→P2 | Backtest runs end-to-end, instrument specs verified, ≥ 1 month NQ data loadable | Fix data pipeline before adding features |
| P2→P3 | Feature parquet validates visually against NT8 (≥ 90% match on 10 random samples) | Fix SMC integration or swing_length tuning |
| P3→P4 | Backtest Sharpe > 0.8, profit factor > 1.3, ≥ 100 trades, max DD < 50% of daily limit | Refine setups or parameters before going live |
| P4→Live | 2 weeks paper trading: realized PnL within 20% of backtest expectation, no system errors > 1/week | Extend paper period until stable |
| P4→P5 | Live trading proves positive expectancy over ≥ 100 real trades | Don't add ML — rules need work first |
| P5 accept | Gated strategy: Sharpe > raw Sharpe AND DD ≤ raw DD AND avg trades/day ≥ 50% of raw | Discard model, keep raw rules |

## 8.2 Live KPIs (daily review)

- Realized PnL

- Number of trades

- Win rate (trailing 20)

- Average winner / average loser

- Profit factor (trailing 20)

- Slippage realized vs expected (ticks per trade)

- System uptime / disconnect count

- Time-to-fill (signal → broker fill latency)

- Killswitch activations (should be 0 in normal weeks)

# 9. Appendix

## 9.1 All Repos & Links

| Repo | URL | Phase |
| --- | --- | --- |
| NautilusTrader | github.com/nautechsystems/nautilus_trader | 1+ |
| smart-money-concepts | github.com/joshyattridge/smart-money-concepts | 2+ |
| mlfinpy | github.com/baobach/mlfinpy | 5 |
| XGBoost | github.com/dmlc/xgboost | 5 |
| TradingAgents | github.com/TauricResearch/TradingAgents | 6 (opt) |
| NT8 CSV bridge ref | github.com/J0shusmc/Claude-Trader-NinjaTrader | 4 |
| Microsoft Qlib (alt ML) | github.com/microsoft/qlib | 5 (alt) |
| uv (env manager) | github.com/astral-sh/uv | 1 |
| Streamlit (dashboard) | github.com/streamlit/streamlit | 4 |
| python-telegram-bot | github.com/python-telegram-bot/python-telegram-bot | 4 |

## 9.2 Pre-Flight Checklist (before going live with real money)

- Paper traded ≥ 2 weeks with realized PnL tracking backtest expectations

- All 8 risk limits tested by deliberate breach in paper

- Killswitch tested from UI, Telegram, and SSH

- NT8 bridge survives a forced NinjaTrader restart mid-trade

- Strategy survives a Databento disconnect + reconnect

- XGBoost model (if used) survives a stale-data scenario gracefully

- Daily loss alert at 50% triggers correctly

- Telegram bot reachable from your phone (test from a coffee shop)

- Prop firm rules YAML matches written firm rules verbatim

- First-day cap set: max 1 contract regardless of risk %

## 9.3 Anti-Patterns to Avoid

- Mega-env with everything in one venv → dep hell within a month

- ML before rules are proven → curve-fit overfit disaster

- No paper period → first live week is your most expensive lesson

- Skipping the heartbeat → silent disconnect = silent disaster

- Hardcoded params → can't tune live, every change is a restart

- Trusting backtest blindly → look-ahead bias is sneaky, validate twice

- Editing live env to 'just try' a new version → broken stack, mid-session

- No retrain schedule → 6 months later, model is on old market regime

## 9.4 Open Questions to Resolve Early

- Tick replay vs bar-close backtest — Phase 3 decision

- MNQ for development / scaling, NQ for production — when to switch

- Single-firm vs multi-firm portfolio — risk multiplied across accounts

- Strategy diversification — do you run 3 sleeves (ORB, ICT, VWAP-IB) simultaneously or sequentially?

- Drawdown protocol — auto-pause threshold per week vs hard stop per day

— End of Plan —